## Slide 1: Project 7-1
Austin M. Mejias

## Slide 2: Agile Roles
Scrum Master:
  Ensures the Scrum process is followed.
  Removes obstacles for the team.
  Facilitates Scrum meetings (e.g., Daily Scrum, Sprint Retrospective).
Product Owner:
  Defines the product backlog and prioritizes user stories.
  Represents stakeholders and ensures the team works on high-value tasks.
Development Team:
  Builds the product based on user stories.
  Works collaboratively and self-organizes to deliver high-quality features.
Tester:
  Ensures the product meets quality standards by developing and executing test cases.
  Helps identify bugs early and works with the development team to fix them.

## Slide 3: Agile Phases
Sprint Planning:
  The team and Product Owner define the work to be completed in the Sprint.
  Goals and priorities are set, and tasks are broken down into manageable pieces.
Daily Scrum:
  A quick daily meeting to discuss progress, plans, and blockers.
  Helps keep the team aligned and ensures problems are identified early.
Sprint Review:
  The team demonstrates the work completed during the Sprint.
  Stakeholders provide feedback to ensure the product meets expectations.
Sprint Retrospective:
  The team reflects on the Sprint to identify successes and areas for improvement.
  Promotes continuous improvement and a more efficient workflow.

## Slide 4: Waterfall Model
Waterfall Model:
  A linear and sequential development approach.
  Each phase (e.g., requirements gathering, design, coding, testing) happens in a strict order without revisiting previous phases.
Key Differences:
  In Waterfall, any changes or issues that arise during development are often hard to accommodate without starting over.
  For example, if a design issue is found during testing, it may require going back to the design phase, causing delays.
Comparison to Agile:
  Agile allows flexibility, enabling adjustments to the product and its development process even late in the project.

## Slide 5: Waterfall vs. Agile Approach
Agile Approach:
  Pros: Flexibility, fast feedback, continuous improvement, iterative process.
  Best for projects where requirements may change and flexibility is needed.
Waterfall Approach:
  Pros: Clear structure, defined milestones, suitable for projects with well-defined and unchanging requirements.
  Best for projects that have clear, fixed requirements (e.g., construction).
Factors to Consider:
  Project requirements: Agile works best for projects with evolving needs.
  Flexibility: Agile allows for quick adjustments, while Waterfall is more rigid.
  Project scope: Waterfall suits larger, predictable projects.

## Slide 6: Choosing Between Waterfall and Agile
Factors to Consider:
Project Scope and Uncertainty:
  Agile works well when there’s uncertainty or need for frequent adjustments.
  Waterfall works better for well-defined, stable projects.
Team Collaboration:
  Agile thrives on continuous team collaboration and feedback.
  Waterfall follows a more structured path with less collaboration between phases.
Customer Involvement:
  Agile requires frequent customer feedback throughout the process.
  Waterfall involves customers primarily at the beginning and end of the project.

## Slide 7: References
Schwaber, K., & Beedle, M. (2020). Agile Project Management with Scrum. Pearson.
Sutherland, J. (2014). Scrum: The Art of Doing Twice the Work in Half the Time. Crown Business.